| Dynamic Unit Web Designs 1234 Michigan Ave #1220 Chicago, Il 60657 Tel 312-123-456 email: dynamicunit@gmail.com www.findyourriffle.com/index |  |
| --- | --- |

Accountability Log

Tatiana Monaco | Nichola Williams | Logan Riedel

| Tatiana Monaco: Project Manager |  |  |
| --- | --- | --- |
| Task | Due Date | Time Spent |
| Team Meeting | 4/9/21 | 50 minutes |
| 1-on-1 Phone Meeting with Alex | 4/10/21 | 10 minutes |
| Create Color Palette Sheets | 4/10/21 | 5 hours 15 min |
| Create Page Layouts for Client Website | 4/10/21 |  |
| Mock-up Wireframe | 4/10/21 |  |
| Create Final Visual Design Document | 4/10/21 | 30 minutes |
| Naming Conventions | 4/12/21 | 5 minutes |
| File Types and Extensions | 4/12/21 |  |
| Navigation Labels | 4/12/21 |  |
| Programming | 4/12/21 |  |
| Compile Visual Design Spec Document | 4/13/21 | 1 hour |
| Team Agenda | 4/9/21 | 2 hours 25 min |
| Updated Team Agenda | 4/9/21 | 35 minutes |
| Team Meeting Minutes | 4/10/21 | 10 minutes |
| Team Accountability Log | 4/13/21 | 15 minutes |
| Budget Tracker | 4/13/21 | 5 minutes |
| Add documents to code | 4/13/21 | 5 minutes |
| Publish Company Website and Share URL with Team | 4/13/21 | 5 minutes |
| Subtotal |  | 11 hours 30 min |
| Nichola Williams: Technical Lead & WPS |  |  |
| Task | Due Date | Time Spent |
| Team Meeting | 4/9/21 | N/A |
| 1-on-1 Phone Meeting with Megan | 4/10/21 | 10 minutes |
| Client Web Page Mock-up (HTML/CSS Code) | 4/11/21 | 4 hours |
| Tech. Specifications - Global Elements Screen Captures | 4/12/21 |  |
| Subtotal |  | 4 hours 10 min |
| Logan Riedel: Creative Lead |  |  |
| Task | Due Date | Time Spent |
| Team Meeting | 4/9/21 | 50 minutes |
| Global Elements | 4/12/21 | 4 hours 30 min |
| Page Specific Elements | 4/12/21 |  |
| Functional Specifications | 4/12/21 |  |
| Subtotal |  | 5 hours 20 min |
| All: Quality Assurance |  |  |
| Task | Due Date | Time Spent |
| Team Meeting | 4/9/21 | 50 minutes |
| Technical Specifications | 4/12/21 | 3 hours |
| Page Specific Elements | 4/12/21 |  |
| File Structure | 4/12/21 |  |
| Subtotal |  | 3 hours 50 min |
| Total Hours |  | 24 hours 50 min |