| Dynamic Unit Web Designs 1234 Michigan Ave #1220 Chicago, Il 60657 Tel 312-123-456 email: dynamicunit@gmail.com www.findyourriffle.com/index |  |
| --- | --- |

Change Order Request Form

Project Information

| Project Name | Do It Now |
| --- | --- |
| Project ID | 2541 |
| Date of Request | 5/4/2021 |
| Change Order Number | 001 |

Client Information

| Client Name | Jose Dias |
| --- | --- |
| Client Email | doitnow@gmail.com |
| Client Phone | (262) 111-1111 |

Description of Change/Addition

Domain Name and Hosting Registration SEO Registration and Training

Reason for Change

Outside of original budget/plan

Estimate

| Service | Estimated Hours | Cost |
| --- | --- | --- |
| Domain name and hosting registration | 2 | $100.00 |
| SEO registration and training | 2 | $100.00 |
| Total |  | $200.00 |

By signing below, the Client agrees that the above description of their request for change or addition is accurate. The Client understands that after approving this request, any changes or additions made to this project will acquire additional costs that will be the Client’s responsibility to pay.

Client Signature

5/4/2021

X         Jose Dias           		Date ___________________

Client Print Name

5/4/2021

X          Jose Dias              		Date ___________________

Client Signature

Dynamic Unit

5/4/2021

X        Tatiana Monaco    		Date ___________________

Dynamic Unit Signature (Project Manager)