| Dynamic Unit Web Designs 1234 Michigan Ave #1220 Chicago, Il 60657 Tel 312-123-456 email: dynamicunit@gmail.com www.findyourriffle.com/index |  |
| --- | --- |

Client Project Plan

Prepared for: Do It Now Painting

Prepared by:

Dynamic Unit Web Services

March 27, 2022

Tatiana Monaco: Project Manager

Williams: Technical Lead & Web Production Specialist

Logan Riedel: Creative Lead & Quality Assurance

Table of contents

Mission statement…………………………………………………………………………………………………………………………….3

Project goals……………………………………………………………………………………………………………………………………….3

Objective statements……………………………………………………………………………………………………………………….3

Schedule overview…………………………………………………………………………………………………………………………..5

Budget overview

Details and assumptions

Project Standards

Client responsibility

Invoicing

Contract: Terms and Conditions

Appendix

Work Breakdown Structure (WBS)

Detailed structure

Work Outline

Objectives and tasks

Detailed budget

Work Outline

Objectives and tasks

Mission Statement

Dynamic Unit strives to bring you the best web design, graphic design, or marketing you will find in Chicago, IL, West Bend, Wisconsin or around the world. Our mission is to reach the goal of our clients and create a web site that is suitable for their needs. With that in mind, we do not believe in overcharging you for the work we provide. After discussing your needs, we will provide you with a customized quote depending on your company's strategy. We understand budget constraints and will work with your company to deliver a final project that meets your budget!

Project Goals

- Enhance user experience

- Create a fresh look

- User friendly design

- Target appropriate audience

- Easy navigation

- Give client what they want and need

Objective Statement

Enhance user Experience by:

- Implementing responsive web design

- Avoiding overwhelming users with data entry

Create a fresh look by:

- Make menu/site navigation prominent, and simple

- Keep design balanced

- Improve website’s typography

- Incorporating a modern website theme

User Friendly Design by:

- Providing in-depth information

- Make navigation intuitive

- Improve site layout

- Make website user-friendly

Target Appropriate Audience by:

- Getting to know our target audience

- Focusing on our target audience’s needs

- Creating an engaging and attention-grabbing message

Easy Navigation by:

- Keeping it consistent

- Divide categories clearly

- Avoid dropdown menus

- Make all navigation elements clickable links

Give Client what they want and need by:

- Collect direct feedback from client

- Pay attention to our competitors

- Be consistent in communicating with our client

- Plan how to implement client’s needs into our operations

Schedule Overview

| Task | Start Date | End Date |
| --- | --- | --- |
| Client Discovery | 2/24/21 | 3/2/22 |
| Project Clarification | 3/3/21 | 3/9/22 |
| Project Plan | 3/10/21 | 3/30/22 |
| Site Structure | 3/31/21 | 4/6/22 |
| Design | 4/7/21 | 4/13/22 |
| Develop | 4/14/21 | 4/27/22 |
| Quality | 4/21/21 | 4/27/22 |
| Site Announcement Plan | 4/28/21 | 5/4/22 |
| User Training Plan | 5/5/21 | 511/22 |
| Project Launch | 5/12/21 | 5/18/22 |

Budget Overview

| Task | Hours | Cost |
| --- | --- | --- |
| Client Discovery | 10 | $500.00 |
| Project Clarification | 6 | $300.00 |
| Project Plan | 20 | $1000.00 |
| Site Structure | TBD | TBD |
| Design | TBD | TBD |
| Develop | TBD | TBD |
| Quality | TBD | TBD |
| Site Announcement Plan | TBD | TBD |
| User Training Plan | TBD | TBD |
| Project Launch | TBD | TBD |
| TOTAL |  | TBD |

Details and Assumptions

Project Standards

- Project will be completed by May 18, 2022.

- Do It Now has hired Dynamic Unit Designs to create their website.

- The website will have 4-6 pages.

- HTML5, CSS3, and JavaScript will be used to create website.

- Website will be compatible with all main browsers.

- HTML5 and CSS3 will be validated through W3C.

- Website will meet accessibility standards.

- Dynamic Unit will meet all due dates.

- If Dynamic Unit is unable to meet a due date, they must inform Do It Now one week in advance.

- After the website is complete, Dynamic Unit will allow up to two design changes to be made to the project.

- Further changes to project will be billed at $70.00 per hour.

Client Standards

- Do It Now will send all images as .png, .jpg, or .raw files.

- Do It Now will send all text documents as .doc or .docx files.

- Do It Now will send all required documentation prior to the start of the project.

- Do It Now will meet all due dates.

- If Do It Now is unable to meet a due date, they must inform Dynamic Unit one week in advance.

- For any changes that Do It Now wants to request, they must submit a Change Request Form.

Invoicing

- Dynamic Unit will provide an itemized invoice to Do It Now.

- 30% down payment will be required once the Project Plan has been approved.

- An additional 30% payment will be required once the Design Phase has been approved.

- Upon completion of the project, the remaining balance will be required.

- Additional changes will be billed at $70.00 per hour.

By signing this document, you understand and agree to the above terms.

Client Signature

X  ___________________________________	Date ___________________

Client Print Name

X  ___________________________________	Date ___________________

Client Signature

Team Syntax

X  ___________________________________	Date ___________________

Dynamic Unit Signature

Contract: Terms and Conditions

It is our intent to serve our clients to the best of our ability. One way we do this is by having a simple, yet clear agreement between Dynamic Unit Web Design and Do It Now..

This WEBSITE DEVELOPMENT AGREEMENT (this “Agreement”) entered in to on this 1st day of April 2022 (“Effective Date”) between Dynamic Unit Web Design and Do It Now (the “Client”) located in West Bend, WI.

These are the terms of our agreement together:

1. Purpose and Authorization. The Client is engaging Dynamic Unit Web Design, for the purpose of developing a website to be installed on the Client's web space on a web hosting service's computer. The Client authorizes Dynamic Unit Design to access this account and authorizes the web hosting service to provide Dynamic Unit Web Design with "write permission" for the Client's web space.

2. Website Content. The Client agrees to provide Dynamic Unit Web Design ALL content for the website such as text, images, video and sound in an electronic format. All content is to be arranged by each web page as listed in the “Estimated Costs”. Client understands that Dynamic Unit Web Design may choose not to begin to customize the website until all content is received. If the Client does not supply Dynamic Unit Web Design complete text and graphics content for all web pages contracted for by the Completion Date as listed in the Agreement, the entire amount of the Agreement becomes due and payable.

3. Designated Client Representative. To ensure effective communication and an efficient design process between the Client and Dynamic Unit Web Design, the Client agrees to designate a single representative to work directly with Team Syntax Web Design. The representative will ensure ALL content has reached final approval within their organization before submitting the finalized content to Team Syntax Web Design.

Designated Client Representative Information Name: ______________________________________ Phone:______________________________________ Email:_______________________________________

Changes made to content that has already been submitted by the representative may result in additional charges at a minimum rate of $50 per hour.

4. Web Hosting. The Client understands that any web hosting services require a separate contract with a web hosting service. The Client agrees to select a web hosting service which allows Dynamic Unit Web Design full access to the website. The Client understands that certain features may need to be activated and/or purchased from the web hosting service for the web site to function properly. Dynamic Unit Web Design will work with the Client to ensure the correct hosting features are installed on the hosting server. If needed, Dynamic Unit Web Design can also provide a list of web host providers who support the technology required for the Client’s website.

5. Website Maintenance. The Client understands that once the website is completed and installed to the Clients web space the Client takes on the responsibility of maintaining all aspects the site, such as text, images, video, and sound files. Dynamic Unit Web Design will provide a list of Content Management System (CMS) which will assist the Client in maintaining the site. The Client is responsible for the cost of the CMS. Dynamic Unit Design will make changes to the site per the Clients request which will be billed at the rate posted on Dynamic Unit Web Design’s website.

6. Assignment of Project. Dynamic Unit Web Design reserves the right to assign subcontractors to this project to assure the right fit for the job as well as on‐time completion.

7. Legal Stuff. Dynamic Unit Web Design does not warrant that the functions contained on the website will be uninterrupted or error‐free. In no event will Dynamic Unit Web Design be liable to the Client or any third party for any damages, including any lost profits, lost savings, or other incidental, consequential or special damages arising out of the operation of or inability to operate these web pages or website. If any provision of this agreement shall be unlawful, void, or for any reason unenforceable, then that provision shall be deemed severable from this agreement and shall not affect the validity and enforceability of any remaining provisions.

8. Copyrights and Trademarks. The Client represents to Dynamic Unit Web Design and unconditionally guarantees that any elements of text, graphics, photos, designs, trademarks, or other artwork furnished to Dynamic Unit Web Design for inclusion in web pages are owned by the Client, or that the Client has permission from the rightful owner to use each of these elements, and will hold harmless, protect, and defend Dynamic Unit Web Design and its subcontractors from any claim or suit arising from the use of such elements furnished by the Client.

9. Copyright to Webpages. Dynamic Unit Web Design through an agreement has been provided the use of a third-party website template. The template may be used by Dynamic Unit Web Design to build a website for the Client. These templates are owned by the third-party provider and the Client agrees they may not put them on a diskette, CD, website or any other medium and offer them for redistribution or resale.

Upon final payment of this contract, the Client is assigned rights to use as a website the design, graphics, and text contained in the finished assembled website. Rights to photos, graphics, source code, source files, and computer programs are specifically not transferred to the Client and remain the property of their respective owners. Dynamic Unit Web Design and its subcontractors retain the right to display graphics and other Web design elements as examples of their work in their respective portfolios.

10. Completion Date. Dynamic Unit Web Design and the Client must work together to complete the website in a timely manner. We agree to work expeditiously to complete the website no later than April 30, 2022.

The undersigned agrees to the terms of this agreement on behalf of his or her organization or business.

Client Signature (Authorized Signature):

X__________________________________DATE_________________

Printed Name____________________________________________

Client Signature (Authorized Signature):

X__________________________________DATE_________________

Printed Name____________________________________________

Team Syntax (Authorized Signature):

X__________________________________DATE_________________

Printed Name____________________________________________

Appendix

Work Breakdown Schedule (WBS)

| Phase 1 - Research and Discovery |  |
| --- | --- |
| 1.1 | Client Survey |
| 1.2 | Competitive Analysis Report |
| 1.3 | Competitive Audience Analysis |
| 1.4 | Creative Brief Statement Overview Project Goals Target Audience Competitive Positioning Creative Tone Target Message |
| 1.5 | Project Scope Mission Statement Project Goals Objective Statement Schedule Overview Budget Overview Details and Assumptions Contract WBS Detailed Schedule Detailed Budget Creative Brief |
| Phase 2 - Site Planning |  |
| 2.1 | Site Outline |
| 2.2 | Site Map |
| 2.3 | Wireframe |
| 2.4 | Navigation |
| Phase 3 – Content Planning |  |
| 3.1 | Content Outline |
| 3.2 | Logo |
| 3.3 | Animation |
| 3.4 | Social Media Icons |
| Phase 4 – Design Planning |  |
| 4.1 | Color Scheme |
| 4.2 | Fonts Desired |
| 4.3 | Main Content Headings and Subheadings Stand Out Use of Images Use of Animation Brief Paragraphs/Information |
| 4.4 | Layout Responsive Accessible Scroll Affects Minimalist Design |
| 4.5 | Navigation Drop-Down Navigation Nav Placement Home/About Us/Menu/Events/Calendar/Contact Us links Hover |
| 4.6 | Footer Domain Name Email Address Location Link to Customer Reviews Social Media Icons Hours of Operation |
| Phase 5 – Development |  |
| 5.1 | Responsive Design |
| 5.2 | Search Engine Optimization |
| 5.3 | Multiple HTML Pages |
| 5.4 | CSS Styles for All Pages |
| Phase 6 - Validation |  |
| 6.1 | Validate All HTML Documents Using W3C Standards |
| 6.2 | Validate CSS Documents Using W3C Standards |
| 6.3 | Validate Accessibility Using W3C Standards and Wave Web Evaluation Tool |
| 6.4 | Validate Website Works with Multiple Browsers |
| Phase 7 – Final Review |  |
| 7.1 | Test Site Check for Broken Links Check Responsive Design Conduct Usability Testing Check Performance Measure Site Speed |
| 7.2 | Deliver Website to Client |
| 7.3 | Make Final Changes (if applicable) |
| 7.4 | Launch Website *Per Client Approval |

Detailed Schedule – Work Outline

| ## Phase 1 – Client Discovery |  |  |
| --- | --- | --- |
| 1.1 | Blank Client Survey Form | 3/2/22 |
| 1.2 | Completed Client Survey Form |  |
| 1.3 | Competitive Analysis Report Executive Summary Industry Information Competition The Hub Café Floriana Coffee Corner Bistro Approach Recommendations Overview |  |
| 1.4 | Audience Analysis Target Market Demographics General User Profile Detailed User Profile User Scenarios |  |
| ## Phase 2 – Client Clarification |  |  |
| 2.1 | Mission Statement | 3/9/22 |
| 2.2 | Client Goals |  |
| 2.3 | Creative Brief |  |
| ## Phase 3 – Client Project Plan |  |  |
| 3.1 | Mission Statement | 3/30/22 |
| 3.2 | Project Goals |  |
| 3.3 | Objective Statement |  |
| 3.4 | Schedule Overview |  |
| 3.5 | Budget Overview |  |
| 3.6 | Details and Assumptions |  |
| 3.7 | Contract: Terms and Conditions |  |
| 3.8 | WBS as an Appendix Item |  |
| 3.9 | Detailed Schedules Work Outline Objectives and Tasks |  |
| 3.10 | Detailed Budget |  |
| 3.11 | Creative Brief |  |
| 3.12 | Other Client Documents Client Approval Forms Client Change Order Forms |  |
| 3.12 | Management Documents Budget Tracking Elements |  |
| ## Phase 4 – Develop Site Structure |  |  |
| 4.1 | Site Structure | 4/6/22 |
| 4.2 | Site Map |  |
| 4.3 | Content Outline |  |
| 4.4 | Delivery Plan |  |
| 4.5 | Wireframe |  |
| 4.6 | Navigation |  |
| ## Phase 5 – Design Visual Interface |  |  |
| 5.1 | Templates | 4/13/22 |
| 5.2 | Style Guidelines |  |
| 5.3 | Layout |  |
| 5.4 | Images |  |
| 5.5 | Animation |  |
| ## Phase 6 – Build and Deliver |  |  |
| 6.1 | Responsive Design | 4/20/22 |
| 6.2 | SEO |  |
| 6.3 | Main Content |  |
| 6.4 | Navigation |  |
| 6.5 | Footer |  |
| Phase 7 – Quality Assurance Plan |  |  |
| 7.1 | Validation HTML CSS Accessibility | 4/27/22 |
| 7.2 | Cross-Browser Testing |  |
| 7.3 | Check Responsive Design |  |
| 7.4 | Measure Site Speed |  |
| Phase 7 – Site Announcement Plan |  |  |
| 8.1 | Site Announcement Plan | 5/4/22 |
| Phase 7 – User Training Plan and Materials |  |  |
| 9.1 | Client Education | 5/11/22 |
| 9.2 | Client Testing |  |
| Phase 10 – Launch |  |  |
| 10.1 | Deliver to Client | 5/18/22 |
| 10.2 | Launch Site |  |

Detailed Schedule – Objectives and Tasks

| ## Phase 1 – Start the Setup Process of the Website |  |  |
| --- | --- | --- |
| 1.1 | Create a domain name | 2/05/22 |
| 1.2 | Get a web host Set up | 2/05/22 |
| 1.3 | Create a wireframe | 2/10/22 |
| 1.4 | Gather necessary resources for websites | 2/15/22 |
| ## Phase 2 – Start the Setup Process for the Website |  |  |
| 2.1 | Create the header for the website’s pages | 2/20/22 |
| 2.2 | Create logo for website use | 2/22/22 |
| 2.3 | Create necessary layouts for pages | 2/25/22 |
| 2.4 | Start the navigation styles | 2/30/22 |
| ## Phase 3 – Coding Process |  |  |
| 3.1 | Complete the necessary layouts for pages and implement them | 3/05/22 |
| 3.2 | Finish navigation for website. | 3/10/22 |
| 3.3 | Add links to 3rd party places. | 3/12/22 |
| 3.4 | Debug to make sure fundamentals work. | 3/15/22 |
| ## Phase 4 – Styling |  |  |
| 4.1 | Add backgrounds to pages based on Client’s expectations | 3/20/22 |
| 4.2 | Create buttons | 3/21/22 |
| 4.3 | Adjust colors and other style properties to Client’s expectations | 3/25/22 |
| 4.4 | Style links to fit with the rest of the webpage | 3/30/22 |
| ## Phase 5 – Debugging |  |  |
| 5.1 | Check HTML for any problems | 4/05/22 |
| 5.2 | Check for any broken links | 4/07/22 |
| 5.3 | Check CSS for any problem | 4/10/22 |
| 5.4 | Run through validators to confirm any problems | 4/12/22 |
| ## Phase 6 – Extras |  |  |
| 6.1 | Check with Client for any last-minute changes | 4/20/22 |
| 6.2 | Do one last validation | 4/22/22 |
| 6.3 | Deliver to Client | 4/30/22 |

Detailed Budget – Work Outline

|  |  | ## Hours |  |
| --- | --- | --- | --- |
|  |  | ## Total Hours | ## Cost |
| ## Phase 1 – Client Discovery |  |  |  |
| 1.1 | Blank Client Survey Form | 1 | $50.00 |
| 1.2 | Completed Client Survey Form | 1 | $50.00 |
| 1.3 | Competitive Analysis Report | 6 | $300.00 |
| 1.4 | Audience Analysis | 1 | $50.00 |
| ## Subtotal |  | ## 9 | ## $450.00 |
| ## Phase 2 – Client Clarification |  |  |  |
| 2.1 | Mission Statement | 2 | $100.00 |
| 2.2 | Client Goals | 2 | $100.00 |
| 2.3 | Creative Brief | 3 | $150.00 |
| ## Subtotal |  | ## 7 | ## $350.00 |
| ## Phase 3 – Client Project Plan |  |  |  |
| 3.1 | Mission Statement | 0.8 | $33.00 |
| 3.2 | Project Goals | 0.8 | $33.00 |
| 3.3 | Objective Statement | 0.8 | $34.00 |
| 3.4 | Schedule Overview | 1 | $50.00 |
| 3.5 | Budget Overview | 1 | $50.00 |
| 3.6 | Details and Assumptions | 1 | $50.00 |
| 3.7 | Contract: Terms and Conditions | 1 | $50.00 |
| 3.8 | WBS as an Appendix Item | 2 | $100.00 |
| 3.9 | Detailed Schedules | 2 | $100.00 |
| 3.10 | Detailed Budgets | 2 | $100.00 |
| 3.11 | Creative Brief | 3 | $150.00 |
| 3.12 | Other Client Documents | 2 | $100.00 |
| 3.12 | Management Documents | 3 | $150.00 |
| ## Subtotal |  | ## 20 | ## $1000.00 |
| ## Phase 4 – Develop Site Structure |  |  |  |
| 4.1 | Site Structure | TBD | TBD |
| 4.2 | Site Map | TBD | TBD |
| 4.3 | Content Outline | TBD | TBD |
| 4.4 | Delivery Plan | TBD | TBD |
| 4.5 | Wireframe | TBD | TBD |
| 4.6 | Navigation | TBD | TBD |
| Subtotal |  | TBD | TBD |
| ## Phase 5 – Design Visual Interface |  |  |  |
| 5.1 | Templates | TBD | TBD |
| 5.2 | Style Guidelines | TBD | TBD |
| 5.3 | Layout | TBD | TBD |
| 5.4 | Images | TBD | TBD |
| 5.5 | Animation | TBD | TBD |
| ## Subtotal |  | ## TBD | ## TBD |
| ## Phase 6 – Build and Deliver |  |  |  |
| 6.1 | Responsive Design | TBD | TBD |
| 6.2 | SEO | TBD | TBD |
| 6.3 | Main Content | TBD | TBD |
| 6.4 | Navigation | TBD | TBD |
| 6.5 | Footer | TBD | TBD |
| Subtotal |  | TBD | TBD |
| Phase 7 – Quality Assurance Plan |  |  |  |
| 7.1 | Validation | TBD | TBD |
| 7.2 | Cross-Browser Testing | TBD | TBD |
| 7.3 | Check Responsive Design | TBD | TBD |
| 7.4 | Measure Site Speed | TBD | TBD |
| Subtotal |  | TBD | TBD |
| Phase 7 – Site Announcement Plan |  |  |  |
| 8.1 | Site Announcement Plan | TBD | TBD |
| Subtotal |  | TBD | TBD |
| Phase 7 – User Training Plan and Materials |  |  |  |
| 9.1 | Client Education | TBD | TBD |
| 9.2 | Client Testing | TBD | TBD |
| Subtotal |  | TBD | TBD |
| Phase 10 – Project Launch |  |  |  |
| 10.1 | Deliver to Client | TBD | TBD |
| 10.2 | Launch Site | TBD | TBD |
| Subtotal |  | TBD | TBD |
| Total |  | TBD | TBD |

Detailed Budget – Work Outline

|  |  | ## Hours |  |
| --- | --- | --- | --- |
|  |  | ## Total Hours | ## Cost |
| ## Phase 1 – Start the Setup Process of the Website |  |  |  |
| 1.1 | Create a domain name | TBD | TBD |
| 1.2 | Get a web host Set up | TBD | TBD |
| 1.3 | Create a wireframe | TBD | TBD |
| 1.4 | Gather necessary resources for websites | TBD | TBD |
| ## Subtotal |  | ## TBD | ## TBD |
| ## Phase 2 – Start the Setup Process for the Website |  |  |  |
| 2.1 | Create the header for the website’s pages | TBD | TBD |
| 2.2 | Create logo for website use | TBD | TBD |
| 2.3 | Create necessary layouts for pages | TBD | TBD |
| 2.4 | Create necessary layouts for pages |  |  |
| ## Subtotal |  | ## TBD | ## TBD |
| ## Phase 3 – Coding Process |  |  |  |
| 3.1 | Complete the necessary layouts for pages and implement them | TBD | TBD |
| 3.2 | Finish navigation for website. | TBD | TBD |
| 3.3 | Add links to 3rd party places. | TBD | TBD |
| 3.4 | Debug to make sure fundamentals work. | TBD | TBD |
| ## Subtotal |  | ## TBD | ## TBD |
| ## Phase 4 – Styling |  |  |  |
| 4.1 | Add backgrounds to pages based on Client’s expectations | TBD | TBD |
| 4.2 | Create buttons | TBD | TBD |
| 4.3 | Adjust colors and other style properties to Client’s expectations | TBD | TBD |
| 4.4 | Style links to fit with the rest of the webpage | TBD | TBD |
| Subtotal |  | TBD | TBD |
| ## Phase 5 – Debugging |  |  |  |
| 5.1 | Check HTML for any problems | TBD | TBD |
| 5.2 | Check for any broken links | TBD | TBD |
| 5.3 | Check CSS for any problem | TBD | TBD |
| 5.4 | Run through validators to confirm any problems | TBD | TBD |
| ## Subtotal |  | ## TBD | ## TBD |
| ## Phase 6 – Extras |  |  |  |
| 6.1 | Check with Client for any last-minute changes | TBD | TBD |
| 6.2 | Do one last validation | TBD | TBD |
| 6.3 | Deliver to Client | TBD | TBD |
| Subtotal |  | TBD | TBD |
| Total |  | TBD | TBD |

Creative Brief

Statement Overview

Do It Now is a painting, handyman service located in downtown Chicago, IL. In addition to marketing their business via Facebook and Instagram, Do It Now would like to develop their own professional website, which will inform and show potential customers why their painting business stands out from the rest. Do It Now main goal is to build rapport and trust with clients by consistently delivering work on time as they know how much stress and dislocation a house or business paint can be, by providing a clean and tidy service because they know this can also be a source of stress, the after cleaning. In addition to having a responsive, clean, well-organized site with imagery and easy navigation. Do It Now would also like Dynamic Unit Web Design to design a logo and provide a domain name. Listed below are additional project goals Do It Now would like Dynamic Unit Web Design to incorporate into their website.

Project Goals

- Use images to inform users of the quality of the work and attention to detail meticulous service

- Use images to inform users of safety and cleanliness

- Use event calendar to inform users of specials and discount

- Use images to build rapport with prospect clients, and showcase previous quality of the jobs done

- Generate more traffic to website by making it interactive for users

- Provide customer reviews

- Generate revenue

Mission Statement

“Our Mission at Do It Now is to dedicate quality, affordable, clean painting for customers. We use the finest best quality paints, that have a 10-year non-chip quality assurance from manufacturer. Our dedicated team has some of our family members and long time employees! We have a passion for excellence that makes every job easy breezy for the costumer!”

Target Audience

- Interior designers (People who love to design or redesign)

- People who need painting.

- Home remodelers.

- Businesses

- Anyone who needs something painted.

- People or businesses that need a website.

Competitive Positioning

Competitors

Local Painters Businesses, Chicago Area 60657

- Miles Development: Chicago, IL

- HD Construction: Chicago, IL

- VD Interiors: Chicago, IL

- Budget Right: Chicago, IL

- Fine Painting: Chicago, IL

- I Gotta a Guy Services: Chicago, IL

Do It Now is looking to have a website that informs current and potential customers of their services and time frames for work completion to avoid disruption to client's daily activities. By looking at the competitor’s websites, you can see that both The Miles Development, HD Construction and VD Interiors do great, professional, nice designs and have a website. The other competitors in the area are small businesses without a website. These competitors offer painting and interior design as well. Miles Development and HD Construction have decent websites that are plain and have a boring design, but it has the information in a small space, and the color choice very simple, with a black and white except the logo. VD Interiors have a legit looking website with a nice color scheme that matches the logo and a responsive site. They do a great job with their website, so they will be our main competitor when comparing each other's online presence. We will also have a legit looking website with an appealing design and responsive layout. Since the other competitors are small businesses, without a website they hardly have any online presence. They only have Yelp reviews when you look them up or research them online. The main competitors in the Chicago area listed 60657 with a twenty-five-mile radius with websites are Miles Development, HD Construction and VD Interiors. Those are the main competitors that Dynamic Unity will be competing with for business in the Chicago area listed and especially online with our websites as well.

Creative Tone

Client wants website to be:

- Clean

- Informative

- Fun

- Trustworthy

- Warm

- Consistent

Target Message

“At Do It Now, we provide one of a kind residential and commercial painting services with minimal disruption.”

Client Signature (Authorized Signature):

X__________________________________DATE_________________

Printed Name____________________________________________

X__________________________________DATE_________________

Printed Name____________________________________________

Dynamic Unit (Authorized Signature):

X__________________________________DATE_________________

Printed Name____________________________________________