Dynamic Unit

1234 Main St, Naperville, Illinois 60955

312-123-456

tmonacochrsitopher@student.morainepark.edu

www.findyourriffle,com/index

Quality Assurance

Table of Contents

Quality of Assurance Level	3

Summary	3

Participants	3

Quality Assurance Lead: Nikola Williams	3

Project Manager: Tatiana Monaco	3

Technical Lead/WPS: Logan Riedel	3

Creative Lead: All	3

Client: Do It Now Painting	4

Test Environments	4

Test Case Samples	5

Test Case 1: Functionality	5

Test Case Sample: Validation	6

Test Case Sample: Accessibility	7

Test Case Sample: Mobile Friendly	8

Test Cases	9

JJC’s Test Case 1: Functionality	9

JJC’s Test Case 2: Validation	12

JJC’s Test Case 3: Accessibility	15

JJC’s Test Case 4: Mobile Friendly	16

Assumptions	18

Bug Reporting Plan	18

Bug Fixing Plan	18

Bug Priority Scheme	19

Bug Severity Scheme	19

Bug Reports	20

Bug Report 1: Links	20

Bug Report 2: Images	23

Bug Report 3: Links	26

Summary…………………………………………………………………………………………………………37

Quality Assurance Level

Dynamic Unity Web will perform a Light/Informal level of quality assurance for Do It Now Painting. Project manager, Tatiana Monaco, will work closely with our quality assurance lead, Williams, will coordinate this process. Our test team will complete tests and record all data, then we will fix anything from those reports.

Summary

Our team will be performing the quality assurance testing immediately. Once the tests have been run, we will review and fix any issues. We will test for bugs or any errors throughout the website and the HTML/CSS code. Testing should be done frequently and should be done after the completion of the project. This is to ensure everything has been fixed, no new bugs or errors arise, and that nothing is wrong.

Participants

Quality Assurance Lead: Williams

•	Will create test forms

•	Will create bug forms

•	Will review and monitor all tests, errors, and fixes

Project Manager: Tatiana Monaco

•	Will work with QA Lead on reviewing and monitoring tests, errors, and fixes

•	Will communicate directly with the client regarding any questions or concerns

Creative Lead: Logan Rieman

•	Will run tests

•	Will document data from test and bug results on forms

•	Will communicate with QA Lead, PM, and Technical Lead regarding results

Technical Lead: Tatiana Monaco

•	Will work on fixing any errors or bugs from test

•	Will re-run tests to make sure there is nothing more to fix

•	Will communicate with QA Lead and PM regarding re-run results and fixes

Client: Do It Now Painting

- Will communicate with PM regarding concerns.

- Will run tests and procedures.

- Will sign off on finalized Quality Assurance Plan.

By signing below, I [the client] agree to my role in the Quality Assurance Plan as outlined above.

Client Signature

X         Rodrigo Lima           			Date ________4/12/22________________

Client Print Name

X          Rodrigo Lima              	                Date __________4/12/22 ______________

Client Signature

4/25/2022

4/25/2022

Dynamic Unity

X        Tatiana Monaco        		Date _____________________________________

Dynamic Unity Signature (Project Manager

Test Environments

| Tests | 1 | 2 | 3 | 4 |
| --- | --- | --- | --- | --- |
| Platform | PC | MAC | Android | iOS |
| Operating System | Windows 10 | Catalina OS | Android | iOS |
| Device | Desktop | Laptop | Phone | Phone |
| Browser | Microsoft Edge | Mozilla | Chrome | Safari |

Test Cases Samples

Test Case Sample Form: Functionality

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionality |  |  |  | TC_UI_1 |  |  |  |  |  |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| To verify each function of the software application operates as specified. |  |  |  | Dynamic Unity |  |  |  |  |  |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Link Testing |  | Fix Contact link To make sure it goes to: dincontact.html |  |  |  |  | Because the contact is directing to www.findyourriffle/contact.html Once fixed will go to www.findyourriffle.dincontact.html |  |
| 2 | Contact Form |  | Form is being executed and accepted. |  |  |  |  |  |  |
| 3 | Navigation |  | All pages of site are understandable and easy to use. Links are easily visible and consistent on all webpages. |  |  |  |  |  |  |
| 4 | Content |  | No grammar or spelling mistakes. All images are optimized and contain an “alt” text. Content is informative, understandable, and logically linked. |  |  |  |  |  |  |
| 5 | Browser Compatibility |  | Works as expected on Windows 10. |  |  |  |  |  |  |
| 6 | Performance |  | All pages load under two seconds. |  |  |  |  |  |  |

Test Case Sample: Validation

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Validation |  |  |  | TC_UI_2 |  |  |  |  |  |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Clean HTML structure and Optimized CSS per W3C standards |  |  |  | Dynamic Unity |  |  |  |  |  |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | doitnowIndex.html |  | No syntax errors |  |  |  |  |  |  |
| 2 | Works.html |  | No syntax errors |  |  |  |  |  |  |
| 3 | dincontact.html |  | No syntax errors |  |  |  |  |  |  |
| 4 | Gallery2.html |  | No syntax errors |  |  |  |  |  |  |

Test Case Sample: Accessibility

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Accessibility |  |  |  | TC_UI_3 |  |  |  |  |  |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Verifies usability for people with disabilities. |  |  |  | Dynamic Unity |  |  |  |  |  |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Page Title |  | Page title present on all pages. |  |  |  |  |  |  |
| 2 | “Alt Text” |  | Present on all pictures |  |  |  |  |  |  |
| 3 | Headings |  | All headings have meaningful hierarchy. |  |  |  |  |  |  |
| 4 | Forms |  | All forms are labeled and positioned correctly. |  |  |  |  |  |  |

Test Case Sample: Mobile Friendly

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mobile-friendly |  |  |  | TC_UI_4 |  |  |  |  |  |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Website will reformat itself for small and large devices. |  |  |  | Dynamic Unity |  |  |  |  |  |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Navigation |  | Simplified and scales up or down for all devices. |  |  |  |  |  |  |
| 2 | Content Layout |  | Static content that does not change. |  |  |  |  |  |  |
| 3 | Performance |  | Loading time should be 2 seconds. |  |  |  |  |  |  |
| 4 | Images |  | Are at a very good size. Quick load. |  |  |  |  |  |  |

Test Cases

Do it Now Painting Test Case 1: Functionality

Run by Logan Rieman

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionality |  |  | High | TC_UI_1 |  | PC/Windows10/Desktop/ Microsoft Edge |  |  |  |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| To verify each function of the software application operates as specified. |  |  |  | Dynamic Unity |  | Logan Rieman |  |  | 04/27/2022 |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Link Testing | 04/25/2021 | No broken links. |  | No Broken Links |  | Pass |  |  |
| 2 | Contact Form | 04/25/2021 | Form is being executed and accepted. |  | Not Executed |  | Fail |  |  |
| 3 | Navigation | 04/25/2021 | All pages of site are understandable and easy to use. Links are easily visible and consistent on all webpages. |  | Not Executed |  | Fail | “Check out our events page” link broken |  |
| 4 | Content | 04/25/2021 | No grammar or spelling mistakes. All images are optimized and contain an “alt” text. Content is informative, understandable, and logically linked. |  | Executed |  | Pass |  |  |
| 5 | Browser Compatibility | 04/25/2021 | Works as expected on Windows 10. |  | Executed |  | Pass |  |  |
| 6 | Performance | 04/25/2021 | All pages load under two seconds. |  | Executed |  | Pass |  |  |

Fixes by Tatiana Monaco

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Functionality |  |  | High | TC_UI_1 |  | PC/Windows10/Desktop/ Chrome |  |  | 04/25/2022 |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| To verify each function of the software application operates as specified. |  |  |  | Dynamic Unity |  | Tatiana Monaco |  |  | 04/25/2022 |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Link Testing | 04/25/2021 | No broken links. |  | No Broken Links |  | Pass |  |  |
| 2 | Event Form | 04/25/2021 | Form is being executed and accepted. |  | Not Executed |  | “Fail” | Leaving blank until needed |  |
| 3 | Navigation | 04/25/2021 | All pages of site are understandable and easy to use. Links are easily visible and consistent on all webpages. |  | All pages of site are understandable and easy to use. Links are easily visible and consistent on all webpages. |  | Pass |  |  |
| 4 | Content | 04/25/2021 | No grammar or spelling mistakes. All images are optimized and contain an “alt” text. Content is informative, understandable, and logically linked. |  | Executed |  | Pass |  |  |
| 5 | Browser Compatibility | 04/25/2021 | Works as expected on Windows 10. |  | Executed |  | Pass |  |  |
| 6 | Performance | 04/25/2021 | All pages load under two seconds. |  | Executed |  | Pass |  |  |

Do it Now Painting Test Case 2: Validation

Run by Tatiana Monaco

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Validation |  |  | High | TC_UI_2 |  | Mac/Catalina OS/Laptop/ Mozilla |  |  | 04/27/2022 |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Clean HTML structure and Optimized CSS per W3C standards |  |  |  | Dynamic Unity |  | Tatiana Monaco |  |  | 04/27/2022 |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | http://www.findyourriffle.com/doitnowindex.html | 04/25/2021 | No syntax errors |  | Not executed |  | Fail | Element (a) not allowed as child of element (ul) in this context. |  |
| 2 | http://www.findyourriffle.com/works.html | 04/25/2021 | No syntax errors |  | Not executed |  | Fail | Article lacks heading |  |
| 5 | http://www.findyourriffle.com/contact.html | 04/25/2021 | No syntax errors |  | Not executed |  | Fail | Stray end tag(div), unclosed element(section). |  |
| 6 | http://www.findyourriffle.com/gallery2.html | 04/25/2021 | No syntax errors |  | Not executed |  | Fail | Flex wrap is not a flex value, Float center is not a float value, Parse errors. |  |

Fixes by Tatiana Monaco

| TEST TITLE |  |  |  |  | PRIORITY | TEST CASE ID |  |  |  | Platform/OS/Device/Browser |  |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Validation |  |  |  |  | High | TC_UI_2 |  |  |  | PC/Windows 10/Desktop/ Chrome |  |  |  | 04/27/2022 |
| TEST DESCRIPTION |  |  |  |  |  | TEST DESIGNED BY |  |  |  | TEST EXECUTED BY |  |  |  | EXECUTION DATE |
| Clean HTML structure and Optimized CSS per W3C standards |  |  |  |  |  | Dynamic Unity |  |  |  | Tatiana Monaco |  |  |  | 04/27/2022 |
| STEP ID | STEP DESCRIPTION |  | TEST DATE |  | EXPECTED RESULTS |  |  | ACTUAL RESULTS |  |  | PASS / FAIL |  | ADDITIONAL NOTES |  |
| 1 | http://www.findyourriffle.com/doitnowindex.html |  | 04/25/2021 |  | No syntax errors |  |  | No syntax errors |  |  | Pass |  | Icon button was placed inside of List moved it outside. |  |
| 2 | http://www.findyourriffle.com/works.html |  | 04/25/2021 |  | No syntax errors |  |  | No syntax errors |  |  | Pass |  | Articles are fine |  |
| 3 | http://www.findyourriffle.com/contact.html |  | 04/25/2021 |  | No syntax errors |  |  | No syntax errors |  |  | Pass |  | Section heading not needed |  |
| 4 | http://www.findyourriffle.com/gallery2.html |  | 04/25/2021 |  | No syntax errors |  |  | No syntax errors |  |  | Pass |  | Elements closed |  |
| 6 | 04/25/2021 | No syntax errors |  | No syntax errors |  |  | Pass |  | Flex: wrap changed to Flex-wrap: wrap and works fine now. |  |  |

Do It Now Test Case 3: Accessibility

Run by Tatiana Monaco

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Accessibility |  |  | High | TC_UI_3 |  | Android/Android/Phone/ Chrome |  |  | 04/27/2022 |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Verifies usability for people with disabilities. |  |  |  | Dynamic Unity |  | Tatiana Monaco |  |  | 04/27/2022 |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Page Title | 04/25/2021 | Page title present on all pages. |  | Executed |  | Pass |  |  |
| 2 | “Alt Text” | 04/25/2021 | Present on all pictures |  | Executed |  | Pass |  |  |
| 3 | Headings | 04/25/2021 | All headings have meaningful hierarchy. |  | Not executed |  | Fail | Add identifying headings to all sections. |  |
| 4 | Forms | 04/25/2021 | All forms are labeled and positioned correctly. |  | Executed |  | Pass |  |  |

Fixes by Tatiana Monaco

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Accessibility |  |  | High | TC_UI_3 |  | PC/Windows 10/Desktop/ Chrome |  |  | 04/27/2022 |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Verifies usability for people with disabilities. |  |  |  | Dynamic Unity |  | Tatiana Monaco |  |  | 04/27/2022 |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Page Title | 04/25/2021 | Page title present on all pages. |  | Executed |  | Pass |  |  |
| 2 | “Alt Text” | 04/25/2021 | Present on all pictures |  | Executed |  | Pass |  |  |
| 3 | Headings | 04/25/2021 | All headings have meaningful hierarchy. |  | Executed |  | Pass | Change not needed |  |
| 4 | Forms | 04/25/2021 | All forms are labeled and positioned correctly. |  | Executed |  | Pass |  |  |

Do it Now Painting Test Case 4: Mobile Friendly

Run by Tatiana Monaco

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mobile-friendly |  |  | High | TC_UI_4 |  | iOS/iOS/Phone/Safari |  |  | 04/27/2022 |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Website will reformat itself for small and large devices. |  |  |  | Dynamic Unity |  | Tatiana Monaco |  |  | 04/27/2022 |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Navigation | 04/25/2021 | Simplified and scales up or down for all devices. |  | Not executed |  | Fail | Does not scale up and down for all devices. |  |
| 2 | Content Layout | 04/25/2021 | Static content that does not change. |  | Not executed |  | Fail | Content does not adjust for mobile viewers. |  |
| 3 | Performance | 04/25/2021 | Loading time should be 2 seconds. |  | Executed |  | Pass |  |  |
| 4 | Images | 04/25/2021 | Are great size. Load fast. |  | Not executed |  | Fail | Images do not get smaller. |  |

Fixes by Logan Rieman

| TEST TITLE |  |  | PRIORITY | TEST CASE ID |  | Platform/OS/Device/Browser |  |  | TEST DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mobile-friendly |  |  | High | TC_UI_4 |  | PC/Windows 10/Desktop/ Chrome |  |  | 04/27/2022 |
| TEST DESCRIPTION |  |  |  | TEST DESIGNED BY |  | TEST EXECUTED BY |  |  | EXECUTION DATE |
| Website will reformat itself for small and large devices. |  |  |  | Dynamic Unity |  | Logan Rieman |  |  | 04/27/2022 |
| STEP ID | STEP DESCRIPTION | TEST DATE | EXPECTED RESULTS |  | ACTUAL RESULTS |  | PASS / FAIL | ADDITIONAL NOTES |  |
| 1 | Navigation | 04/25/2021 | Simplified and scales up or down for all devices. |  | Executed |  | Pass | Scales up and down but is a bit messy |  |
| 2 | Content Layout | 04/25/2021 | Static content that does not change. |  | Executed |  | Pass | Content now resizes and changes places for mobile users |  |
| 3 | Performance | 04/25/2021 | Loading time should be 2 seconds. |  | Executed |  | Pass |  |  |
| 4 | Images | 04/25/2021 | Should display smaller. |  | Executed |  | Pass | Images now resize based on device size |  |

Assumptions

Team Dynamic Unit will fix all issues found before the client launch date and will be responsible for fixing any issues that may occur within the first three months of the client’s website launch date. Team Dynamic Unit will use the most current version of each browser to perform tests. If there are any issues that our team does not catch, we will fix it within 5 business days.

Bug Reporting Plan

Our team will document data on the Bug Tracking Form. All information regarding testing environment, pages that need fixing, brief description of the bug, and impact of bug will be recorded.

Bug Fixing Plan

Following the report completed by the Creative Lead Tatiana Monaco, the Quality Assurance Lead Williams, and Project Manager Tatiana Monaco will determine the severity of the bugs or errors found. Then the Technical Lead/WPS Logan Rieman will work on fixing the bugs and errors. Finally, the PM and QA Lead will review one last before launching the site. If Dynamic Unit is unable to fix any bugs before launch, a long-term plan would be initiated.

Bug Priority Scheme

- P1: Critical (results in crashes or loss of data) – fix ASAP

- P2: Major (loss of functionality or usability) – fix before next testing

- P3: Minor (minor loss of functionality of usability) – fix before final release

- P4: Slight (fixes that don’t affect functionality of site) – can be fixed after launch of site

Bug Severity Scheme

- Block: No further testing can be done

- Critical: Website Crashes

- Major: Loss of function

- Medium: Slight loss of function

- Minor: Contains spelling or grammatical errors

By signing below, I [the client] approve the Bug Tracking and Bug Fixing Plans as outlined above.

Client Signature

X         Rodrigo Lima           			Date ______4/22/22______

Client Print Name

X          Rodrigo Lima            	           Date __4/22/22_________

Client Signature

Dynamic Unity

4/25/2022

4/25/2022

X        Tatiana Monaco        	   Date ______________________

Dynamic Unity Signature (Project Manager)

Bug Reports

Bug Report 1: Links

Run by Tatiana Monaco

| SUBMITTED BY |  | DATE |  |
| --- | --- | --- | --- |
| Tatiana Monaco |  | 04/25/2022 |  |
| SUMMARY |  | FILE ATTACHMENT(S) |  |
| A link contains no text. |  | Link here TBD |  |
| DESCRIPTION |  | ADDITIONAL INFORMATION |  |
| Link contains no text; the function or purpose of the link will not be presented to the user. This can introduce confusion for keyboard and screen reader users. |  | Must provide text within the link that describes the functionality and/or target of that link. |  |
| SCREENSHOT DEMONSTRATING BUG'S BEHAVIOR |  |  |  |
| REPORT VIEW STATUS | X | REPRODUCIBILITY | X |
| Public | x | Always Occurs | x |
| Private |  | intermittently Occurs |  |
| SEVERITY | X | PRIORITY | X |
| Block |  | Critical |  |
| Critical |  | Major | x |
| Major | x | Minor |  |
| Medium |  | Slight |  |
| Minor |  |  |  |
| STATUS DESCRIPTION |  | FIXED BY Tatiana Monaco |  |

Fixes by Tatiana Monaco

| SUBMITTED BY |  | DATE |  |  |
| --- | --- | --- | --- | --- |
| Tatiana Monaco |  | 04/25/2022 |  |  |
| SUMMARY |  | FILE ATTACHMENT(S) |  |  |
| A link contains no text. |  | http://www.findyourriffle.com/doitnowindex.html |  |  |
| DESCRIPTION |  | ADDITIONAL INFORMATION |  |  |
| Link contains no text; the function or purpose of the link will not be presented to the user. This can introduce confusion for keyboard and screen reader users. |  | Must provide text within the link that describes the functionality and/or target of that link. |  |  |
| SCREENSHOT DEMONSTRATING BUG'S BEHAVIOR |  |  |  |  |
| REPORT VIEW STATUS | X | REPRODUCIBILITY | X |
| Public | x | Always Occurs | x |
| Private |  | intermittently Occurs |  |
| SEVERITY | X | PRIORITY | X |
| Block |  | Critical |  |
| Critical |  | Major | x |
| Major | x | Minor |  |
| Medium |  | Slight |  |
| Minor |  |  |  |
| STATUS DESCRIPTION |  | FIXED BY: Tatiana Monaco |  |  |
| This doesn’t need any changes since the text for the link is the <I class=”fa fa-bars” aria-hidden=”true”> |  |  |  |  |

By signing below, I [the client] approve the bug report above.

Client Signature

X         Rodrigo Lima       		Date _____4/22/22________

Client Print Name

X          Rodrigo Lima     	           Date ___4/22/22__________

Client Signature

Dynamic Unity

X        Tatiana Monaco        	   Date ___4/22/22__________

Dynamic Unity Signature (Project Manager

Bug Report 2: Images

Run by Tatiana Monaco

| SUBMITTED BY |  | DATE |  |
| --- | --- | --- | --- |
| Tatiana Monaco |  | 04/25/2022 |  |
| SUMMARY |  | FILE ATTACHMENT(S) |  |
| 2 Suspicious alternative text |  | http://www.findyourriffle.com/doitnowindex.html |  |
| DESCRIPTION |  | ADDITIONAL INFORMATION |  |
| Alternative text for an image does not provide the same content or information conveyed by the image. |  | Ensure that the alternative text for the image or image input provides equivalent alternative to the content and function of the image. |  |
| SCREENSHOT DEMONSTRATING BUG'S BEHAVIOR |  |  |  |
| NONE |  |  |  |
| REPORT VIEW STATUS | X | REPRODUCIBILITY | X |
| Public |  | Always Occurs | x |
| Private | x | intermittently Occurs |  |
| SEVERITY | X | PRIORITY | X |
| Block |  | Critical |  |
| Critical |  | Major |  |
| Major |  | Minor |  |
| Medium |  | Slight | x |
| Minor | x |  |  |
| STATUS DESCRIPTION |  | FIXED BY |  |

Fixes by Tatiana Monaco

| SUBMITTED BY |  | DATE |  |
| --- | --- | --- | --- |
| Tatiana Monaco |  | 04/25/2022 |  |
| SUMMARY |  | FILE ATTACHMENT(S) |  |
| 2 Suspicious alternative text |  | http://www.findyourriffle.com/doitnowindex.html |  |
| DESCRIPTION |  | ADDITIONAL INFORMATION |  |
| Alternative text for an image does not provide the same content or information conveyed by the image. |  | Ensure that the alternative text for the image or image input provides equivalent alternative to the content and function of the image. |  |
| SCREENSHOT DEMONSTRATING BUG'S BEHAVIOR |  |  |  |
| None |  |  |  |
| REPORT VIEW STATUS | X | REPRODUCIBILITY | X |
| Public |  | Always Occurs | x |
| Private | x | intermittently Occurs |  |
| SEVERITY | X | PRIORITY | X |
| Block |  | Critical |  |
| Critical |  | Major |  |
| Major |  | Minor |  |
| Medium |  | Slight | x |
| Minor | x |  |  |
| STATUS DESCRIPTION |  | FIXED BY |  |
| Doesn’t look to be anything wrong with these, they are correct descriptions of the images. |  | Logan |  |

By signing below, I [the client] approve the bug report above.

Client Signature

X         Jose Dias           		Date _____4/22/22_______

Client Print Name

X          Jose Dias              	           Date _____4/22/22_______

Client Signature

Dynamic Unity

X        Tatiana Monaco        	   Date ____4/22/22________

Dynamic Unity Signature (Project Manager

Bug Report 3: Links

Run by Tatiana Monaco

| SUBMITTED BY |  |  | DATE |  |
| --- | --- | --- | --- | --- |
| Madeline Marchese |  |  | 04/25/2021 |  |
| SUMMARY |  |  | FILE ATTACHMENT(S) |  |
| Redundant link |  |  | www.findyourriffle/contact.html |  |
| DESCRIPTION |  |  | ADDITIONAL INFORMATION |  |
| Adjacent links go to the same URL. |  |  | If possible, combine the redundant links into one link and remove any redundant text or alternative text. |  |
| SCREENSHOT DEMONSTRATING BUG'S BEHAVIOR |  |  |  |  |
| REPORT VIEW STATUS | X | REPRODUCIBILITY |  | X |
| Public |  | Always Occurs |  | x |
| Private | x | intermittently Occurs |  |  |
| SEVERITY | X | PRIORITY |  | X |
| Block |  | Critical |  |  |
| Critical |  | Major |  |  |
| Major |  | Minor |  | x |
| Medium | x | Slight |  |  |
| Minor |  |  |  |  |
| STATUS DESCRIPTION |  |  | FIXED BY |  |

Fixes by Tatiana Monaco

| SUBMITTED BY |  |  | DATE |  |  |
| --- | --- | --- | --- | --- | --- |
| Tatiana Monaco |  |  | 04/25/2022 |  |  |
| SUMMARY |  |  | FILE ATTACHMENT(S) |  |  |
| Redundant link |  |  | http://www.findyourriffle.com/gallery2.html |  |  |
| DESCRIPTION |  |  | ADDITIONAL INFORMATION |  |  |
| Adjacent links go to the same URL. |  |  | If possible, combine the redundant links into one link and remove any redundant text or alternative text. |  |  |
| SCREENSHOT DEMONSTRATING BUG'S BEHAVIOR |  |  |  |  |  |
| REPORT VIEW STATUS | X | REPRODUCIBILITY |  | X |
| Public |  | Always Occurs |  | x |
| Private | x | intermittently Occurs |  |  |
| SEVERITY | X | PRIORITY |  | X |
| Block |  | Critical |  |  |
| Critical |  | Major |  |  |
| Major |  | Minor |  | x |
| Medium | x | Slight |  |  |
| Minor |  |  |  |  |
| STATUS DESCRIPTION |  |  | FIXED BY |  |  |
| This isn’t a bug since it’s the navigation. The navigation needs to be consistent throughout the whole website. |  |  | Tatiana Monaco |  |  |

By signing below, I [the client] approve the bug report above.

Client Signature

4/25/2022

4/25/2022

X         Jose Dias           		Date ______________________

Client Print Name

4/25/2022

4/25/2022

X          Jose Dias              	           Date ___________________

Client Signature

Dynamic Unity

4/25/2022

4/25/2022

X        Tatiana Monaco        	   Date ______________________

Dynamic Unity Signature (Project Manager)

Quality Assurance

Quality assurance is important!

Definition: A system for evaluating performance, as in the delivery of services or the quality of products provided to consumers, customers, or patients. Another example of quality assurance definition is a system in which the delivery of a service or the quality of a product is assessed and compared with that required.

Quality Assurance Plan Summary

Our Quality Assurance Summary

Quality assurance will be performed.

Methodology, Schedules, Resources

Test Environments

List of test environments:

- Internet

- Internet Browsers

- Platforms

- Operating Systems

- Notepad++

Test Plans and Cases

Bug tracking and Fixing

Bug Tracking

Find the bugs and fix the bugs!

Bug Tracking Plan

Prioritize bug tracking. We are establishing a reporting system and method.

Method/System

- Brower type and version.

- Platform type and version.

- Operating system and version.

- Description of problems.

- Details on problems.

- URL of page.

- Severity

- Can it be reproduced.

- Testing

- Options