| Dynamic Unit Web Designs 1234 Michigan Ave #1220 Chicago, Il 60657 Tel 312-123-456 email: dynamicunit@gmail.com www.findyourriffle.com/index |  |
| --- | --- |

Team Meeting Minutes

Tatiana Monaco | Nichola Williams | Logan Riedel

Zoom Meeting Information

- Date: Wednesday, March 10, 2021

- Start Time: 8:00pm

- End Time: 8:53pm

- Attendees:

  - Tatiana Monaco, Project Manager

  - Nichola Williams, Quality Assurance

  - Logan Riedel, Creative Lead

  - All, Technical Lead & Web Production Specialist

- Discussion:

  - Assign tasks of Project Plan

  - Decide on when each section will be completed first

  - Decide on when each section will be due (date, time, and to which person it will be due to)

  - Keep track of time spent working on project and send information to Project Manager

  - Reminders to complete reflection statement and peer reviews

  - Read Chapter 9 in textbook

  - Review “Phase 1 Step 3 Client Project Planning Phase Overview”

  - Review “LP3 Phase 1 Step 3” PowerPoint

  - Discuss next meeting

    - Our next meeting will be Wednesday, March 17, 2021

TASKS TO BE COMPLETED:

- CLIENT WORK: Project Plan: Due March 30, 2021 by 11:59pm

  - Name ------, Creative Lead

    - Mission Statement

    - Goals

    - Objectives

      - Due to Megan by Monday, March 15, 2021

    - Detailed Budget (work outline)

      - Due to Megan by Sunday, March 28, 2021

  - Name-----, Quality Assurance

    - WBS (work outline)

    - WBS (objectives and tasks)

      - Due to Alex by Tuesday, March 16, 2021

    - Client Approval Form

      - Due to Megan by Sunday, March 28, 2021

  - name, Technical Lead & Web Production Specialist

    - Detailed Schedule (work outline)

    - Detailed Schedule (objectives and tasks)

      - Due to Megan and Maddie by Tuesday, March 23, 2021

  - name, Project Manager

    - Schedule Overview

    - Budget Overview

    - Details and Assumptions

    - Contract

      - Due to group by Monday, March 15, 2021

    - Detailed Budget (objectives and tasks)

      - Due to group by Sunday, March 28, 2021

Team Meeting Minutes